PfS Contractors Framework

Template Document

Invitation to Tender for Local Competition (ITT)

January 2010

Document Control

PfS and its advisers accept no liability whatsoever for any expense, liability, loss, claim or proceedings arising from reliance placed upon this Template Document – Invitation to Tender for Local Competition

| Document Properties |  |
| --- | --- |
| Document Owner | Academies Director |
| Organisation | Partnerships for Schools |
| Title | PfS Contractors’ Framework Template Document Invitation to Tender for Local Competition |
| Abstract |  |
| This Invitation to Tender Template is developed to assist the Framework User in developing ITT documentation necessary to undertake the detailed ITT Local Competition process, which will result in the development of the detailed design of the scheme and ultimately in the selection of a Panel Member by the Framework User. The ITT documentation is expected to be developed by the Framework User as early as possible such that it is ready by the time that the OBC is approved by PfS – thereby enabling a draft copy of the ITT to be sent out with the PITT. The template contains sufficient guidance, information and direction in all areas to encourage the Framework User to provide the Bidders with sufficient information to develop bids with the appropriate design detail and proposals for consideration by the Framework User. The Framework User is further encouraged to test the Bidders understanding of local matters in relevant areas. Framework Users are reminded that the procurement of the PfS Contractors’ Framework is operated under the Restricted Procedure, so it is important that this template is used. In particular, Framework Users can only add to the bid requirements in exceptional and locally specific circumstances The ITT Template should be read in conjunction with: - Local Competition Guidance - ITT Evaluation Matrix - Preliminary Invitation to Tender Template |  |

| Version History |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Editor | Version | Status | Reason for change |
| 25 Jan 10 | SB | 1.0 | Issued | First issue for PfS Contractor’s Framework |

Contents

Volume 1 - Information and Instructions for Panel Members	4

Volume 2 - Outline Business Case as agreed by PfS	26

Volume 3 - Building Contract	27

Volume 4 – Survey Information	28

Volume 5 - The Authority’s Requirements	29

Volume 6 - Pricing Schedule	30

Volume 7 - Technical Requirements	31

Volume 8 - Documents to Support a Planning Application	32

This page intentionally left blank

PfS Contractors Framework

Invitation to Tender for Local Competition (ITT)

- Volume 1

- Information and Instructions for Panel Members

- Document Status: Issued

- January 2010

Contents

NOTICE	6

GLOSSARY OF TERMS	7

Section A  – Background to the Framework	9

Section B – Contract Structure and Standard Documentation	12

Section C – Instructions for Bidders	13

Section D – Information on the Process	16

Section E – Evaluation of Bid Responses	17

Section F - General Conditions	18

ITT - Appendix A – Form of Tender and Certificate of Bona Fide Tender	22

ITT - Appendix B - Non-Canvassing Certificate	23

ITT - Appendix C - Non-Collusion Certificate………………………………………   ………………24

- NOTICE

This Invitation to Tender (ITT) is being issued for and on behalf of [Framework Users] (the “Authority”) in respect of a Local Competition under the Partnerships for Schools (“PfS”) Contractors’ Framework (the “Framework”).

The Authority and its advisers have taken all reasonable care to ensure that the information provided is accurate in all material respects.  However, the Panel Member’s attention is drawn to the fact that no representation, warranty or undertaking is given by the Authority or its advisers in respect of the information provided in respect of this transaction and/or any related transactions.  The Authority and its advisers do not accept any responsibility for the fairness, accuracy or completeness of the information provided and shall not be liable for any loss or damage arising directly or indirectly as a result of reliance on this ITT or any subsequent communication.  Only the express terms of any written contract for the provision of works as and when it is executed, shall have any legal effect in connection with the matters to which it relates.

Any person considering making a decision to enter into contractual relationships with the Authority or any other person on the basis of the information provided should make their own investigations and form their own opinion of the Authority.  The attention of Panel Members is drawn to the fact that, by issuing this ITT, the Local Authority is in no way committed to awarding any contract and that all costs (including development costs) incurred by Panel Members in relation to any stage of this tender process are for the account of the relevant Panel Member only.

- GLOSSARY OF TERMS

“Authority’s Requirements”	The specification contained in Volume 5 of this ITT.

“Bidders”	The two Panel Members invited to bid for this Scheme.

“Bid Response”	The response submitted by a Panel Member to this ITT.

“BSF”	Building Schools for the Future

“Building Contracts”	The design and build contracts [Target Cost] [Lump Sum] to be used for the development of a Scheme in the form set out in Volume 3 of this ITT.

“Closing Date”	The closing date for the delivery of Bid Responses being [12 noon] on [		], as specified in paragraph 3.1 of Section C of this ITT.

“Framework”	The Framework panel of Contractors in 2 Sectors  established by PfS pursuant to OJEU Notice 2009/S47 - 068168 to deliver the Project.

“Framework Users”	Means [	], a body which is eligible to use the Framework, tender Local Competitions and enter into the Building Contract.

“Future School” 	a school to be procured pursuant to the provisions of the Future Schools Agreement

[“Future School Scheme”	the construction of a single new or refurbished school, education or community facility or a programme of construction of new and/or refurbished schools educational or community facilities which may be considered (or may be approved) in accordance with the procedures nad the provisions of the Future School Agreement

“ITT”	This Invitation to Tender comprising 8 (eight) Volumes.

“Local Competition”	The process of selection by a Framework User of a Panel Member from the Framework to carry out a Scheme.

“Panel Member(s)”	The following contractors who have entered into the Framework agreement with PfS: -

| Sector North | Sector South |
| --- | --- |
| Balfour Beatty Construction Limited | Apollo Property Services |
| BAM Construction Limited | Balfour Beatty Construction Limited |
| Bovis Lend Lease Limited | BAM Construction Limited |
| Carillion Construction Limited | Bovis Lend Lease |
| Clugston Construction Limited | Carillion Construction Limited |
| Interserve Projects Services Limited | Interserve Projects Services Limited |
| Kier Regional Limited | JB Leadbitter Construction Limited |
| Shepherd Construction Limited | Kier Regional Limited |
| Sir Robert McAlpine Limited | Rydon Group Limited |
| VINCI Construction Limited | Sir Robert McAlpine |
| Wates Construction Limited | Wates Construction Limited |
| Willmott Dixon Construction Limited | Willmott Dixon Construction Limited |

“Selected Panel Member”	The Panel Member selected following a Local Competition to carry out a Scheme.

“Pricing Schedules”	The schedules set out in Volume [6] of this ITT.

“PfS”	Partnerships for Schools, of 33 Greycoat Street, London, SW1P 2QF.

“Regulations”	The Public Contracts Regulations 2006.

“Scheme”	[Single School Scheme] [Future School Scheme].

[“Single School Scheme”	The construction of a new School, the construction of a new Academy, or the refurbishment of an existing School or Academy, as the case may be, to be let under a Local Competition.]

- section a – information on the framework USER and the scheme

- INTRODUCTION [Framework Users should include here a full introduction to the project, including project scope, relevant background information, set up of the project, role of any sponsors etc]

  - ITT Structure

This ITT is structured in [eight] volumes:-

| Volume reference | Content |
| --- | --- |
| Volume 1 – Information and Instructions for Bidders | This volume provides:- - information about the Scheme, its technical requirements, the pricing framework, and the legal documentation underpinning the Scheme in terms of the Building Contract; - instructions concerning the development of Bid Responses, their content and the assumptions to be adopted by Bidders in structuring their Bid Responses; and - information about the Bid Response submission process, the timetable, communication routes, contacts and the evaluation criteria. |
| Volume 2 – Outline Business Case | This volume contains a copy of the approved Outline Business Case. |
| Volume 3 – The Contract[s] | This volume comprises: - Volume 3(a) – the bespoke version of the template form of Design & Build Contract that will govern the terms of the construction contract between the selected Panel Member and Framework User for a Scheme. [Framework Users are required to set out chosen D&B contract option]; - Volume 3(b) – Where the Scheme comprises any Future School, the bespoke version of the template form of the Future Schools Agreement to be executed between the selected Panel Member and the Framework User that will given the terms and the process by which Future Schools will be procured. The Framework User is expect to set out the Future Schools within the Future Schools Agreement; |
| Volume 4 – Survey Information | This volume sets out the surveys undertaken to date by the by Framework User together with supporting collateral warranties. |
| Volume 5 – The Authority’s Requirements | This volume includes - Part 1 General Conditions - Part 2 Facilities Output Specification |
| Volume 6 – Pricing Schedules | The pricing schedules are set out as follows:- - Part 1 Elemental cost Schedule - Part 2 Design Fees summary - Part 3 Statutory, survey and sundry fees - Part 4 Overheads and Profit - Part 5 Preliminaries - Part 6 Contingencies |
| Volume 7 – Technical Requirements | This volume contains the core technical requirements to which the Bidders are required to respond and which will form the basis of the technical evaluation of the Bidders’ response to this ITT. - Part 1 Design & Construction Contractual Proposals - Part 2 Design - Part 3 Works - Part 4 Handover - Part 5 Pricing - Annex 1: Lifecycle and Facilities Management Costs (guidance and pro-formas) |
| Volume 8 – Documents to support a Planning Application | [Scheme specific] |

  - The Framework User reserves, at its discretion, the right to amend the materials in these volumes as may be appropriate from time to time.

  - Bidders should note that the first clarification meeting will be scheduled for [		].

- MILESTONE TABLE

|  | ACTIVITY | PERIOD |
| --- | --- | --- |
| 1 | Issue of ITT to Bidders |  |
| 2 | Schedule of Clarification Meetings Meeting No: 1 Meeting No: 2 etc |  |
| 3 | Closing Date for Bid Responses |  |
| 4 | Evaluation of Bid Responses |  |
| 5 | [ ] Approval of Selected Panel Member |  |
| 6 | Contract Awarded to Panel Member |  |

- PRICING

  - Bidders must price their Bid Responses in accordance with their obligations under the Framework Agreement and the Building Contract as drafted.

  - The Bidders shall complete the Pricing Schedules included in Volume 6 of the ITT following the guidance included in Volume 6.  These prices will be in accordance with the pricing incorporated within the Framework Agreement.

Bidders must adhere to the overall funding envelope advised by the Framework User in their Outline Business Case.  The Bidders’ acceptance of this issue will be evaluated in accordance with the provisions of Section E below.

- As the Scheme is developed the Bidder will manage the design development and construction of a Scheme within the PfS Funding Allocation for the Scheme together with any additional funding from other funding streams whilst maintaining high quality designs that meet the requirements of the Framework User and the Authority’s Requirements.

The Bidders shall note that neither the Framework User nor PfS will pay Bidders for pre-construction activities, including design fees until the parties have entered into the Building Contract for the Scheme.  At this point, fees can be reimbursed in accordance with the agreed Pricing Schedules and the terms of the Building Contract for work already undertaken.

- section b – contract OPTION AND PROCUREMENT STRATEGY

- [The Framework User to insert scheme specific procurement strategy. This should include but not be limited to the following:]

      - Contract option to be selected

      - Confirmation of details of Future Schools and the use of the Future Schools Agreement;

      - Outline timing of procurement of Future Schools;

- SECTION c – INSTRUCTIONS FOR BIDDERS

- DEVELOPMENT AND SUBMISSION OF BID RESPONSES

  - Introduction

    - This section describes the requirements for Bid Responses to this ITT and the process that the Framework User will operate to assist in the development of Bid Responses.

    - Bid Responses to this ITT must be received by [	] no later than [		].

  - Bid Response format

    - Each Bid Response must comprise:-

      - the completed Pricing Schedule as set out in Volume 6;

      - written responses and documents required in the Technical Requirements Volume 7; and

      - the forms contained in Appendices A and B completed and signed.

    - All Bid Responses must be in English.

    - The cover of the Bid Response must be marked with the following details:-

      - project title; and

      - Bidder’s name.

    - [Two (2) hard copies] and one [1] CD of the Bid Response shall be submitted by each Bidder.

    - Any other documents, loose materials or other literature provided separate to the response to this ITT must be clearly annotated in order that the Framework User can take this into account in evaluating and assessing Bid Responses received.

    - The person signing the Bid Response must state his capacity and official position in the Bidder’s organisation and must be the person empowered and duly authorised to sign Bid Responses for and on behalf of the Bidder and nominated for that purpose in the Form of Tender and Certificate of Bona Fide Tender in Appendix A.

    - The Framework User may reject a tender which is non-compliant with the requirements of this ITT.  Bidders submitting any qualifications should therefore give explicit justification and reasoning for entering a qualification.

  - Bid Response delivery

    - Bid Responses must be delivered to the address set out below [		], for the attention of [		]. Bid Responses should be delivered in a plain envelope(s) using the enclosed address label.

    - Bid Responses must be sent by registered post, recorded delivery, Red Star Service, courier, Parcel Force, or delivered by hand.  Bid Responses must not be sent by any other means.

    - The outer covering of the packages, or any franking thereon, must not bear any sign or reference that might indicate the identity of the Bidder.

    - The Framework User reserves the right to reject any Bid Response that arrives after the Closing Date.

  - Bid Response clarification and development

    - The Framework User wishes to have a full and effective dialogue with Bidders throughout the period leading to the Closing Date.

    - The Framework User believes that its needs and those of the Bidders will best be served by a core meeting framework, as described in the Milestone Table at Section A2 above.

    - Bidders are asked to provide, at least [five working days] prior to each clarification meeting, their proposals for topics for the following clarification meeting.

    - During Bid Response preparation, Bidders may submit questions and requests for clarification or further information.  Bidders should note the following procedure for obtaining further information or clarification on matters arising during the Bid Response preparation period:-

- Bidders should address their questions and request for clarification or further information to the Contact Officer whose details are set out in paragraph 4 of Section D;

- all questions and requests for clarification or further information must be made in writing by letter, e-mail or fax and the Contact Officer will, so far as is practicable, respond in writing;

- all questions and requests for clarification or further information, and the corresponding responses, will be circulated to all Bidders.

When submitting a question or request for clarification or further information, Bidders should indicate whether or not they believe the question or request for clarification or further information is commercially confidential to them and should not therefore be shared with other Bidders.  This should be done through marking the question or request for clarification or further information “confidential – not to be circulated to other Bidders” (and Bidders are expressly requested not to mark a question as confidential in this way unless this is genuinely the case).  At its absolute discretion, the Framework User will respond to that specific request privately, providing that the principle of equal availability of information to all Bidders is not breached.

If the Framework User considers that, in the interests of open and fair competition, it is unable to respond to the question or request for clarification or further information on a confidential basis, it will inform the Bidder who has submitted it.  The Bidder must as soon as practicable thereafter respond in writing requesting that either the query be withdrawn or treated as not confidential.  The Framework User will deem that the question or request for clarification or further information has been withdrawn if the Framework User is not contacted in writing within three working days following informing the Bidder as referred to above.

Bidders should note that all responses to requests for clarification or further information given at meetings with Bidders cannot be relied upon unless the Framework User subsequently confirms that clarification or further information in writing.  Bidders should therefore ensure that all requests for clarification or further information have been the subject of written correspondence.

    - The Framework User will at its sole discretion decide whether to respond to any requests for clarification or further information received after [		].

- SECTION d – INFORMATION ON THE PROCESS

- PROCESS AND TIMETABLE

  - The procurement process

The Framework User expects the procurement process from the ITT stage to signing the Building Contract to reflect the following flow of events:-

    - initial written comments will be invited from Bidders before the clarification meetings referred to in paragraph 3.5 of Section C;

    - ITT submissions will be due from Bidders by the Closing Date;

    - the Framework User will then evaluate ITT responses.  The Framework User reserves the right to seek further clarification from Bidders about their Bid Responses at any time.

  - Evaluation criteria

Section E, “Bid Response Evaluation”, explains the methodology the Framework User will use in assessing the ITT responses from Bidders.

- COMMUNICATION AND CONTACTS

  - In advance of submissions of Bid Responses to the ITT, please note that all Bidder enquiries should be directed to the Contact Officer, [			].

  - E-mails should be addressed to the Contact Officer at [				].  Faxed enquiries should be sent to [				].

- section e – evaluation of bid responses

- FRAMEWORK EVALUATION CRITERIA

  - Overall Evaluation of Submission

Bidders will submit a response to the Pricing Schedule set out in Volume 61 and the Technical Requirements and life cycle/FM costs1a as set out in Volume 7.

Bid Responses will be evaluated in accordance with the following weightings:-

| Category | Overall Weighting – Suggested Range (%) |
| --- | --- |
| Design and Design Management | 60 – 80 |
| Delivery | 20 – 30 |
| Handover | 10 – 20 |
| Pricing | 5 – 10 |
| Total | 100 |

- SECTION F - GENERAL CONDITIONS

- GENERAL

It is the Bidder’s responsibility to understand all aspects of this ITT.  Any queries arising from this ITT must be submitted in writing to the Contact Officer for this Project, [		], who is based at [			] and can be contacted at the following e-mail address: [			].  Further information is contained in Section D at paragraph 4.

- CONFLICTS OF INTEREST

The Framework User requires all actual or potential conflicts of interest to be notified to the Framework User at least two weeks before the Closing Date.  The Framework User will consider the actual or potential conflict and will require such conflict to be resolved to the Framework User’s satisfaction prior to the delivery of Bid Responses to this ITT.

- ADDITIONAL INFORMATION

The Framework User reserves the right to ask for additional information by way of clarification and confirmation from Bidders at any time during the procurement of the Scheme.  Such requests will include time limits for response which Bidders are asked to comply with in order to ensure the procurement process runs to timetable.

- COLLUSIVE PROPOSALS

The Bidder shall sign and submit the Certificate of Non-Collusion which is included at Appendix C of this ITT. Any Bidder which:-

  - fixes or adjusts its Bid Response by arrangement with any other person; or

  - communicates to any person other than the Framework User or its own advisers (from whom it shall have secured all necessary guarantees of confidentiality beforehand) the details of its Bid Response; or

  - enters into any arrangement with any other person that it will cease to discuss its Bid Response with the Framework User; or

  - offers or agrees to pay or give or does pay or give any sum of money, other inducement or consideration, directly or indirectly, to any person in respect of its Bid Response or the Scheme,

will be disqualified, without prejudice to any other civil remedy which may be available to the Framework User, and any criminal liability that may be incurred.

- PREPARATION AND PROPOSAL

  - It is the responsibility of Bidders to obtain for themselves at their own expense all information necessary for the preparation of their Bid Responses.

  - Information supplied by the Framework User is supplied for general guidance in the preparation of the Bid Response.  Bidders must satisfy themselves by their own investigations with regard to the accuracy of any such information and no responsibility whatsoever is accepted by the Framework User or its advisers for any inaccurate or incomplete information obtained by Bidders.

- MEETINGS IN [insert Location of framework user]

All meetings in connection with the Scheme will be held in the Framework User’s offices in [            ], unless the Framework User agrees otherwise.

- THE FRAMEWORK USER NOT BOUND

The Framework User is not bound to accept the lowest priced or any Bid Response.

- COSTS AND EXPENSES

The Framework User shall have no liability or obligation to pay any costs incurred by the Bidder as a result of this tendering procedure.  The Bidder shall sign the statement entitled Form of Tender and Bona Fide Certificate (Appendix A) declaring that it fully understands and accepts that the Framework User shall not bear any costs, in particular, in relation to:-

  - incidental work in responding to the ITT;

  - any presentations, demonstrations or other arrangements;

  - submission of a Bid Response, whether or not the same is compliant or successful.

- publicity

Bidders shall not undertake (or permit to be undertaken) at any time during the procurement stage, any publicity activity with any section of the media in relation to this Scheme, other than with the prior written agreement of the Framework User.  Such agreement shall extend to the content of any publicity.  In this paragraph 12 the word “media” includes (but without limitation) radio, television, newspapers, trade and specialist press, the Internet and e-mail accessible by the public at large and the representatives of such media.  After contract award the provisions of the Framework Agreement, Partnering Contract and Building Contract will govern any publicity in connection with the Scheme.

- the framework user’s EMPLOYEES

No Framework User employee has any implied or actual power from the Framework User to give any undertaking, guarantee, warranty or representation (express or implied) in relation to this ITT or any other matter relating to the Scheme.

- VARIATION/SUSPENSION/CANCELLATION OF PROCEDURE

The Framework User reserves the right to vary, suspend or cancel the tender process at any time without explanation or liability for Bidders’ costs.

- SUBJECT TO CONTRACT

No offer or Bid Response is deemed accepted until the Building Contract has been duly signed by the Framework User and the Panel Member and declared unconditional.  Discussions with the Framework User do not imply acceptance of any offer or constitute an indication that the Bidder will become a Selected Panel Member.  Only the express terms of any written contract which is finally signed for and on behalf of the relevant parties and which is duly declared unconditional shall have any contractual effect.

- INTELLECTUAL PROPERTY

The Framework User, PfS and any relevant advisers will keep Bid Responses confidential and the information and documents contained in them, subject always to the Framework User’s obligations to other Bidders under the Regulations and its duties under the Freedom of Information Act 2000.

- UPDATING OF INFORMATION

Any matter which comes to the attention of the Bidder at any time which may cause any information given to the Framework User (whether prior to or after this ITT has been issued) to be inaccurate, incomplete or misleading shall be notified by the Bidder to the Framework User without delay, in sufficient detail to enable the Framework User fully to evaluate the impact of such information.

- ENGLISH LAW

Negotiations and all subsequent contracts will be subject to English law and the exclusive jurisdiction of the English courts.

- ENGLISH LANGUAGE

All negotiations will be conducted and all documents will be prepared in the English language.

- CANVASSING

The Framework User reserve the right to disqualify (without prejudice to any other civil remedies available any Bidder who, in connection with this ITT:-

  - offers any inducement, fee or reward to any member or officer of the Framework User or any person acting as an adviser for the Framework User in connection with this ITT;

  - does anything which would constitute a breach of the Prevention of Corruption Acts 1889 to 1916 or under section 117 of the Local Government Act 1972;

  - canvasses any of the persons referred to in paragraph 1.12 above in connection with this ITT; or

  - contacts any officer of the Framework User prior to signing the Building Contract about any aspect of the ITT in a manner not permitted by this ITT.

- COPYRIGHT

The copyright in this ITT is vested in PfS and the Framework User.  This ITT may not be copied or stored in any electronic medium without the Framework User’s and PfS’s prior written consent, other than strictly for the purpose of preparing a response to this ITT.

- FAILURE TO COMPLY

Failure to comply with any of the instructions set out in this ITT or any other procedures required in it may result in the Bid Response not being considered by the Framework User and such Bidder being disqualified from the procurement process.  The Framework User also reserves the right to reject any Bidder who is guilty of material misrepresentation in supplying any of the information requested in this ITT or at any point in the procurement.

- AMENDMENTS

- The documents which accompany the submission of this ITT to Bidders must not be amended or altered by the Bidder, except in so far as the same is required to complete the Tender Documents.  No altered figures should appear on the Form of Tender (Appendix A) or the Pricing Schedules without being initialled by the Bidder's authorised signatory on each volume where such alteration(s) appear.

- Any amendment to the documents which accompany the submission of this ITT to Bidders (including, but not limited to amendments made pursuant to the process referred to in paragraph 3.6 of Section D), and/or to the scope of the Project, that the Framework User decides to make during the tendering period will be communicated in writing to the Bidder.

- ITT - APPENDIX A – FORM OF TENDER AND CERTIFICATE OF BONA FIDE TENDER

To:	The Framework User

Having examined the Tender documentation, including all volumes of the Invitation to Tender, I/we undertake, if this Bid Response is accepted, to complete and deliver the whole of the work comprised within any Building Contracts [and Future Schools Agreement] executed pursuant to this ITT and generally to comply with the obligations on the part of the Panel Member contained within the Framework Agreement.

I/We declare that to the best of our knowledge and belief no payments, gifts or other inducements have been or will be offered by us or our agents to board members, officers or employees of the Framework User for the purpose of obtaining any favour in connection with the award of the Building Contract.

I/We agree to abide by this tender for a period of [120] days from the date set for receiving the same and it shall remain binding and open for acceptance at any time prior to the expiration of that period.

I/We understand that the Framework User is not bound to accept any Bid Response it may receive and understand that the Framework User has no liability to defray expenses herewith nor be responsible for return of any document submitted for the purpose of tendering.

I/We certify this is a Bona Fide Tender and that I/We have not fixed or adjusted the amount of the   Response by or under or in accordance with any agreement or arrangement with any other Bidder or Panel Member.

Dated

Signed

Status

Duly authorised to sign Bid Responses and acknowledge the contents of this Form of Tender and Certificate of Bona Fide Tender,

For and on behalf of

(Name of Bidder)

- ITT - APPENDIX B - NON-CANVASSING CERTIFICATE

Non-canvassing Certificate

To:	Framework User

- We hereby certify that we have not canvassed or solicited any officer, board member or employee of the Framework User or their advisers, agents or representatives in connection with this Bid Response or in connection with any other bid or proposed bid for the Scheme and that no person employed by us or acting on our behalf has done any such act.

- We further hereby undertake that we will not in the future canvass or solicit any director, officer, member or employee of the Framework User or their advisers, agents or representatives in connection with this Bid Response or in connection with any other bid or proposed bid for the Scheme and that no person employed by us or acting on our behalf will do any such act.

Dated

Signed

Status

Duly authorised to sign Bid Responses and acknowledge the contents of the Non-Canvassing Certificate,

For and on behalf of

(Name of Bidder)

ITT – APPENDIX C – NON-COLLUSION CERTIFICATE

Non-Collusion Certificate

The essence of the public procurement process is that [the Framework User] shall receive bona fide competitive Bid Responses from Bidders. In recognition of this principle we hereby certify that this is a bona fide Bid Response, intended to be competitive, and that we have not fixed or adjusted the amount of the Bid Response or the rates or prices quoted by or under or in accordance with any agreement or arrangement with any other Bidder. We have not and insofar as we are aware neither has any other supply chain member:-

- entered into any agreement with any other person with the aim of preventing Bid Responses being made or as to the fixing or adjusting of the amount of any Bid Response or the conditions on which any Bid Response is made;

- informed any other person, other than the person calling for this Bid Response, of the detail including but not limited to the amount of the Bid Response, except where the disclosure, in confidence, of the amount of the Bid Response was necessary to obtain quotations necessary for the preparation of the Bid Response for insurance, professional or consultancy advice required for the preparation of the Bid Response;

- caused or induced any person to enter into such an agreement as is mentioned in paragraphs 1 and 2 above or to inform us of the amount or the approximate amount of any rival Bid Response for the ITT or had the benefit, in the preparation of this Bid Response of any inside information about the intentions of any other Bidder;

- committed any offence under the Prevention of Corruption Acts 1889 to 1916 nor under Section 117 of the Local Government Act 1972;

- offered or agreed to pay or give any sum of money, inducement or valuable consideration directly or indirectly to any person for doing or having done or causing or having caused to be done any act or omission in relation to any other Bid Response;

- contacted any member or officer of, or any person engaged as an adviser by [the Framework User] about any aspect of the Bid Response in a manner not permitted by the ITT including (but without limitation) for the purposes of discussing the possibility of their future employment for or engagement by the Bidder.

We also undertake that we shall not procure the doing of any of the acts mentioned in paragraphs 1 to 6 above nor (in the event of the Bid Response being accepted) shall we do so while the resulting contract continues in force between us (or our successors in title) and [the Framework User].

We understand that if we have been involved in the conduct described above and/or falsely complete this certificate and/or we fail to declare any circumstances described above then [the Framework User] shall be entitled to exclude us and the Bid Response from this Local Competition  process.

In this certificate the word "person" includes any person, body or association, corporate or incorporate and "agreement" includes any arrangement whether formal or informal and whether legally binding or not.

Signed			____________________________

For and on behalf of	____________________________

Dated			____________________________

Signed			____________________________

For and on behalf of	____________________________

Dated			____________________________

Template ITT

- Volume 2 - Outline Business Case as agreed by PfS

[The Framework User to include here the OBC which has been agreed and approved by PfS].

Template ITT

- Volume 3 - The Contracts

- Volume 3(a)

[The Framework User should include the relevant Building Contract in this volume.  Framework Users are referred to the guidance at Appendix B of the PfS Local Competition Guidance in order to assist with their decision on the appropriate form of Building Contract.]

Volume 3(b)

In the event that this procurement is anticipated to deliver Future Schools as the non-sample schools, then the Framework User should include the Future Schools Agreement (with appropriate insertions) relating to the Future Schools  in this volume

Template ITT

- Volume 4 - Surveys Undertaken by the Framework User and any Supporting Collateral Warranties

[The Framework User is expected to have undertaken full site surveys as part of its OBC preparatory work.  Details of those surveys and any supporting collateral warranties should be set out in this volume or cross referenced if full surveys and warranties are included in the OBC]

Template ITT

- Volume 5 - Authority’s Requirements

[This volume comprises the Authority requirements documents that formed part of the procurement to select the Panel Members. In addition, Part 2 comprises of scheme specific documents. The Framework User should not make amendment to Generic documents B1 or C1 but include any exceptions or additions to the generic documents in Parts B2 and C2]

Template ITT

- Volume 6 - Pricing Schedule

Template ITT

- Volume 7 - Technical Requirements

[The Framework User should limit any amendments to scheme specific requirements only]

Template ITT

- Volume 8 - Documents to support a Planning Application

[The Framework User should include within this Volume 8 all documents which will be relevant and necessary to support an application for full planning permission which will be made by the Panel Member selected as Selected Panel Member or cross referenced to volume 2 if the full information is included in the OBC.]

Framework Users are advised to set out a full schedule of clarification meetings. These should be at two weekly intervals over the ITT period and should identify when the Local Review workshop is scheduled.

1 The capital sections of volume 6 (parts1-6) will be evaluated in the pricing section.

1aLifecycle and FM  section of volume 7 part 2 will be evaluated in the design section

2 The Framework User will be required to determine the weightings prior to issuing the draft ITT within the PITT documentation. The Framework User will also be required to determine the weightings within the above ranges.