- [Note:  This letter is applicable for Academies that are in areas where a BSF ICT Managed Service will not be available in time for the Academy (6 – 9mths prior to practical completion of the buildings).  The default procurement route for ICT (where a BSF ICT Managed Service will not be available in time is via the Becta Infrastructure Services Framework]

- [ ] Local Authority

- [ ]

- Academy Trust

- Dear

[ ] Academy – Provision of ICT

Further to the development of the initial designs for this Academy project and the development of the ICT vision, ICT output specification, ICT draft costings, strategy and programme for ICT procurement we are now seeking your commitment to:

- Develop the fully Functional Output Specification detailing the Academy’s ICT system and required outputs. The specification should be functionally referenced and defined by educationalists, managers and administrators;

- Develop the Technical Specification with the ICT Provider, cross referenced with the Functional Specification and ICT Vision for the Academy;

- Ensure that the buildings and furniture & equipment (F&E) development support and embrace the use of ICT;

- Work collaboratively with the Local Authority in managing the interfaces between ICT, buildings and F&E during the design development, procurement and construction phases.  An ICT Champion should be identified to lead this work on behalf of the Academy/Sponsor;

- Manage the procurement process for the ICT through the Becta Infrastructure Services Framework and ensure that the Academy’s requirements are met by the technical solutions offered by suppliers. This will involve the evaluation of tender responses, creation of briefing documents and ensuring the highest standards of service from suppliers. You will also be responsible for ensuring that the process is conducted open and fairly and within the European legislation;

- Ensure a full understanding of all ICT interface matters and ensure that these are comprehensively addressed in the Output Specification that will be issued with the Invitation to Tender (ITT) documentation for the Academy buildings;

- Make an annual index linked contribution to the ICT Managed Service which your ICT Advisers have anticipated to be [ ]; and

- Engage in the service for the first 5 years with level of service reviewed by the Governing body annually.

We seek your commitment to deliver these elements in accordance with the Design and Build Programme detailed below:

| Milestone | Date |
| --- | --- |
| Final OBC Approval |  |
| Issue PITT to Panel Members |  |
| Receive PITT bids |  |
| Announce short listed bidders |  |
| Issue Draft ITT |  |
| Approve ITT |  |
| Issue ITT to bidders |  |
| Receive ITT bids |  |
| Announce Selected Panel Member |  |
| Award D&B contract for Academy |  |
| Building Completion for the Academy |  |

We would be grateful if you would sign a copy of this letter to indicate your commitment in principle. Please keep a copy for your own records.

If you have any comments or queries, please do not hesitate to contact [ ] in the Academy Project Team on the [ ].

- Yours sincerely

- Academy Project Director

[ ] Local Authority

- Countersigned:

………………………………………………………

- [ ]

- Sponsor/Academy Trust