PfS Contractors Framework

Template Document

Outline Business Case

for Academies

Document Control

PfS and its advisers accept no liability whatsoever for any expense, liability, loss, claim or proceedings arising from reliance placed upon this Template Document for the Outline Business Case.

| Document Properties |  |
| --- | --- |
| Document Owner | Academies Director |
| Organisation | Partnerships for Schools |
| Title | PfS Contractors Framework Template Document Outline Business Case |
| Abstract |  |
| This document provides guidance for the development of the Outline Business Case (OBC) for Academy Schemes being procured through the Partnerships for Schools (PfS) Contractors Framework. For Academy Schemes being procured through Building Schools for the Future, the Local Authority (LA) should contact their PfS Project Director for guidance. For local BSF programmes of Primary Capital Programme schemes being delivered through the PfS Contractors Framework, separate OBC guidance is available for use and LAs should contact their PfS Project Director for further information. The document outlines the requirements for submitting the OBC, which should set out the options appraisal, cost estimates, affordability assessment and procurement strategy for the school(s) in sufficient detail to allow capital funding to be confirmed and gain approval to proceed with the delivery of the school(s) via the PfS Contractors Framework. |  |

| Version History |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Editor | Version | Status | Reason for change |
| 11 Dec 09 | KN | 1.0 | Issued | First issue of document |

TABLE OF CONTENTS

EXECUTIVE SUMMARY	5

Introduction	5

Overview and Commitment	5

Procurement Strategy	5

Design and Construction	5

ICT			6

Facilities Management	6

Affordability	6

Readiness to Deliver	6

Moving Forward	6

1	OVERVIEW AND COMMITMENT	7

1.1	The Corporate Vision	7

1.2	Strategic Overview	7

1.3	The Scheme	7

1.4	Sponsor/Academy Trust and LA Commitment	9

1.5	Summary	9

2	PROCUREMENT STRATEGY	11

2.1	Procurement Strategy	11

2.2	Programme of Work	11

2.3	Summary	13

3	DESIGN AND CONSTRUCTION	14

3.1	Site Options Appraisal	14

3.2	Land	14

3.3	Surveys and Investigations	16

3.4	Design Brief	18

3.5	Construction Phasing	19

3.6	Decant Strategy	19

3.7	Health & Safety	19

3.8	[Carbon Reduction	20

3.9	Third Party Agencies	20

3.10	Summary	23

4	ICT	25

4.1	Options Appraisal	26

4.2	Interoperability Proposals	26

4.3	Interface with Design and Construction Contract	27

4.4	Summary	28

5	FACILITIES MANAGEMEMT	29

5.1	Summary	29

6	AFFORDABILITY	30

6.1	Design and Construction	30

6.2	Abnormal Costs	31

6.3	ICT	31

6.4	Lifecycle/ FM costs	31

6.5	Other sources of funding	32

6.6	Summary	32

7	READINESS TO DELIVER	35

7.1	Project Management	35

7.2	Consultation and Statutory Approvals	36

7.3	Market Testing	37

7.4	Risk	37

7.5	Summary	38

8	MOVING FORWARD	39

8.1	Preparation for Procurement	39

8.2	Summary	39

Appendix 1 – OVERVIEW AND COMMITMENT	40

Appendix 2 – PROCUREMENT STRATEGY	41

Appendix 3 – BUILDING DESIGN AND CONSTRUCTION	42

APPENDIX 4 – ICT	43

APPENDIX 5 - FACILITIES MANAGEMENT (NOT USED)	44

APPENDIx 6 - AFFORDABILITY	45

APPENDIX 7 - READINESS TO DELIVER	46

APPENDIX 8 - MOVING FORWARD	47

Notes

- Submission of OBC – All appendices should be separated from the main body of the OBC, must be named as indicated below and sent on a CD with the main body of the OBC for formal submission.

- [ ] Academy - Appendix 1C – Letter of Support from LA

- EXECUTIVE SUMMARY

## Introduction

The document outlines the options appraisal, cost estimates, affordability assessment and procurement strategy for the school(s) in sufficient detail to allow capital funding to be confirmed and gain approval to proceed with the delivery of the academies/school(s) via the PfS Contractors Framework.

Drafting Note: The summaries from each section within the OBC document should be brought forward and provided under each of the headings below as indicated.

## Overview and Commitment

Section 1 and Appendix 1 of this OBC describe the Scheme and confirm the commitment of all parties to the procurement process.

The Local Authority has confirmed that the Scheme fits with its local priorities. The Scheme involves * school(s) The Education Brief, including the curriculum model and accommodation schedule, has been developed and signed off by the Project Steering Group (PSG) and by the Department for Education (DfE). The accommodation schedule details a total area that is within the BB98 gross internal floor area stated in the Funding Allocation Model (FAM). The Sponsor/Academy Trust and LA confirm their commitment to working together to procure the design and construction of the new Academy using the PfS Contractors Framework and confirm that they will follow established PfS procedures and utilise the standard suite of documents for procurement. The Sponsor/Academy Trust has signed the Funding Agreement OR DfE has endorsed the project to progress into procurement and engage with the Contractors Framework Panel Members.

## Procurement Strategy

Section 2 and Appendix 2 of this OBC describe the details of the Scheme being put to the market.

## Design and Construction

Section 3 and Appendix 3 of this OBC describe the site options appraisal undertaken for the building design and construction.

## ICT

Section 4 and Appendix 4 of this OBC provide an overview of the ICT Vision and the proposed delivery approach for the ICT provision. It encapsulates the preferred delivery method and validates the rationale for that choice, including how the service is intended to integrate with the wider LA provision.

## Facilities Management

Section 5 and Appendix 5 of this OBC detail the proposals for the provision of Life Cycle and Hard FM, as well as an indication of the costs for Soft FM and Utilities.

## Affordability

Section 6 and Appendix 6 of this OBC describes the affordability position for the whole Scheme.

## Readiness to Deliver

Section 7 and Appendix 7 of the OBC sets out the LA’s project management structure and identifies the roles and responsibilities of each part of the structure.  The key members of the team and the external advisers are named and information is provided on their skills, experience and time commitment to the project.  This section also sets out the approved budgets (including consultant advisory fees), risk strategy, market interest and the delegated authorities given to a named senior officer within the key stakeholders.

## Moving Forward

Section 8 and Appendix 8 of this OBC includes the benchmarking data collected at this OBC stage and confirmation that the documents required for the procurement process have been developed.

- OVERVIEW AND COMMITMENT

Section 1 and Appendix 1 describe the Scheme and confirm the commitment of all parties to the procurement process.

Drafting Note: We expect this section to be approximately 4 pages in length.

  - The Corporate Vision

Drafting Note: This should provide an overview of the corporate priorities for the Local Authority and context as set out in the Strategy for Change (SfC) and/or Expression of Interest (EoI).

If there are any changes or developments to the position stated in the SfC and/or EoI they should be indicated here and be detailed in full.

Where there are changes, the Local Authority (LA) should explain the approvals process and stakeholder consultation process followed to secure buy-in to the changes locally and nationally (DfE, PfS).

  - Strategic Overview

Drafting Note: This should provide an overview of the key strategic objectives as detailed in the SfC and/or EOI and confirm that they are fully reflected in the OBC proposals.  This section usually contains a description of the secondary school estate in an LA area and how the school/Academy will contribute to the diversity of provision.

If there are any changes or developments to the position stated in the SfC and/or EoI they should be indicated here and detailed here in full.

Where there are changes, the LA should explain the approvals process and stakeholder consultation process followed to secure buy-in to the changes locally and nationally (DfE, PfS).

  - The Scheme

Drafting Note: This should provide a brief overview of the Scheme to be procured.  It should include:

- The number of schools in the scheme

- For each school (including any primary school projects) it should detail:

  - The Sponsor/Academy Trust

  - The predecessor school

  - The opening date for the Academy

  - The Academy specialisms

  - The age range

  - The capacity (pupil numbers)

  - The opening date for the new buildings

  - Any additional or co-located facilities to be provided, for example a Learning Support Unit or nursery provision

  - Whether the scheme is a sample or non-sample scheme for the procurement exercise

- A brief summary of the Education Vision for the scheme(s)

Where LAs intend to deliver their Primary Capital Programme as non-sample schemes to an Academy sample scheme, the LA should provide:

  - An indication of the capital value of the PCP programme;

  - A list of the schools that will be delivered through the PCP programme;

  - Anticipated opening dates

The above information should be tabulated in the OBC.

If there are any changes or developments proposed, as a result of work towards the OBC (for example changes to proposed scope of works), to the position stated in the SfC and/or EoI for the Academy, they should be indicated here and be detailed in full.  This includes changes to the area of the site, changes to pupil numbers and/or specialisms or the opening dates of the academy/school from that set out in the approved SfC and/or EOI for the scheme(s).

Where changes are proposed, the LA should explain the approvals process and stakeholder consultation process followed to secure buy-in to the changes locally and nationally (DFE, PfS).

This section should confirm whether any additional facilities will be provided at the Academy, for example a dedicated Learning Support Facility which serves students from across the Local Authority.  Confirmation should also be provided on the source of funding for any additional facilities (revenue and capital) and a statement of agreed principles on the operation of such a facility should be included as an additional appendix in this OBC, which would normally form the basis for agreeing a formal Service Level Agreement (SLA) between the Academy and the LA at a later stage.  Reference will also need to be made to the leasing and contractual implications of any additional or co-located facilities.  Please contact your PfS Project Director for further details.

This section should confirm that an accommodation schedule has been developed that reflects the curriculum and organisation of the school.  This schedule must demonstrate that the total area required is within the BB98 gross area detailed in the Funding Allocation Model (FAM).  Where additional facilities are to be provided theses should be detailed “below the line” on the accommodation schedule.

The space requirements set out in the accommodation schedule should not be constrained by what is physically available in existing accommodation, but should identify and prioritise the needs of the planned curriculum and organisation. The architect and designers can then highlight where any existing accommodation might conflict with this so that the possible options can be discussed. For instance, if existing room sizes are smaller than the brief requires, they could be enlarged through adaptations. Alternatively – the brief could be adapted – for example, ICT equipment could be installed in an adjacent resource area, so allowing the rooms to be smaller.  As the architect and designers develop their proposals to deliver the accommodation they will provide an accommodation schedule detailing the actual spaces that can be provided.  Where the development involves the refurbishment of existing buildings we may find that the actual spaces that can be provided yield a greater or lesser area then the BB98 calculated area.

The Education Brief, including the curriculum model and accommodation schedule, has been developed and signed off by the Project Steering Group (PSG) and by the Department for Education  (DFE).  The accommodation schedule details a total area that is within the BB98 gross internal floor area stated in the Funding Allocation Model (FAM).

The design and construction works will be procured by the LA through the Partnerships for Schools (PfS) Contractors Framework.

  - Sponsor/Academy Trust and LA Commitment

Drafting Note: It is compulsory that the Local Authority signs the Memorandum of Understanding and the Contractors Framework Confidentiality Agreement with Partnerships for Schools.  The OBC will not be approved unless these documents have been signed by both parties.

The Sponsor/Academy Trust and LA confirm their commitment to working together to procure the design and construction of the new Academy using the PfS Contractors Framework.

The Sponsor/Academy Trust has been fully involved in the work to develop the OBC and confirms that the concept designs support the Education Brief that has been developed for the Academies.

The Sponsor/Academy Trust and LA can confirm that they will follow established PfS procedures and utilise the standard suite of documents for procurement.  This includes the use of the Design & Build Contract Academy Development Agreement , [Future Schools Agreement] and Design and Build Contracts.  Both parties have satisfied themselves with the terms and conditions within these documents.  The LA and Academy Trust confirm that they will seek HMRC acceptance of any amendment they make to the standard form of the Development Agreement.  In lieu of this, a Section 151 officer letter will be required, confirming that the LA will bear any VAT liability arising without recourse to PfS, DfE or any central Government body

The Sponsor/Academy Trust has signed the Funding Agreement OR DfE has endorsed the project to progress into procurement and engage with the Contractors Framework Panel Members.

The LA has signed the Memorandum of Understanding and Confidentiality Agreement for the release of information relating to the PfS Contractors Framework.

Confirmation of the closure of the predecessor school(s) has been received.

  - Summary

The Local Authority has confirmed that the Scheme fits with its local priorities. The Scheme involves * school(s) – please list all schemes involved in this procurement and identify the sample and non-sample schemes The Education Brief, including the curriculum model and accommodation schedule, has been developed and signed off by the Project Steering Group (PSG) and by the Department for Education (DfE). The accommodation schedule details a total area that is within the BB98 gross internal floor area stated in the Funding Allocation Model (FAM). The Sponsor/Academy Trust and LA confirm their commitment to working together to procure the design and construction of the new Academy using the PfS Contractors Framework and confirm that they will follow established PfS procedures and utilise the standard suite of documents for procurement. The Sponsor/Academy Trust has signed the Funding Agreement OR DfE has endorsed the project to progress into procurement and engage with the Contractors Framework Panel Members.

The following documents are attached at Appendix 1: - Education Brief, including the Curriculum Model and Accommodation Schedule that demonstrates an area within the BB98 gross internal floor area allocation - Letter or email from the DfE confirming that the Education Brief and Accommodation Schedule have been approved - A letter of support from the Sponsor/Academy Trust - A letter of support from the LA - Papers and minutes of LA Cabinet meetings confirming support for the project - Memorandum of Understanding - Confidentiality Agreement for the release of information relating to the PfS Contractors Framework. - Confirmation of School Closure - [Statement of Agreed Principles on Co-located Facilities]

- PROCUREMENT STRATEGY

Section 2 and Appendix 2 of this OBC describe the details of the Scheme being put to the market.

The Scheme is a Single School Project OR a Batched Procurement and includes a design and construction project for the [new build, refurbishment or a mixture of both] project for [insert name of school(s) and whether they are sample or non-sample schemes for the procurement].

In addition the following services are being procured for the Academy.  The development of these services must run alongside the design and build and key interfaces will be managed:

- Facilities Management (FM) services [please state how these are being procured (i.e. an aligned LEP or other) and who is running the procurement]

- ICT services contract [please state how these are being procured (i.e. an aligned LEP or other) and who is running the procurement]

- any other services

  - Procurement Strategy

Drafting Note: This section should set out the strategy for procuring the school(s) (e.g. single scheme or batched scheme).

Where the proposed Scheme is to deliver more than one school the LA should state the number of schools involved and outline the rationale for selection of the Sample school(s) being used to procure the Framework Panel Member.    The LA should also set out their understanding of the Future Schools Agreement, where applicable, and list the non-sample schemes with their likely capital values in this section of the OBC.

The LA is to list each of the schemes to be included in a batched procurement should also provide confirmation of the level of detail developed for each of the schools in the Scheme.

The Scheme will utilise the Lump Sum Option OR Target Cost Option Contract.  The scheme will be procured via the PfS Contractors Framework covering Sector [1 or 2]

  - Programme of Work

A detailed programme of work, which includes the development and procurement of the ICT, has been developed based on the guidance issued by PfS.  The key milestones from the programme are detailed in the table below.

In due course the LA will submit a planning application.  The LA is satisfied that all appropriate procedures have been followed and will be followed. The LA can therefore confirm that it is prepared to bear risks of a judicial review arising from a planning application for an academy on the proposed site as shown in the OBC.

Drafting Note: PfS has provided a model project plan which can be used by Local Authorities as a starting point to develop their own project plan.  This model project plan is available on the PfS Website at:

http://www.p4s.org.uk/academies_guidance.htm

The table below should also include key milestones for the ICT development, procurement and installation.

| Milestone | Date |
| --- | --- |
| DfE/PfS Approval of OBC |  |
| Issue PITT to Framework Panel Members |  |
| Receive PITT Submissions |  |
| Announce short listed bidders |  |
| Issue ITT to Bidders (with confirmation of sample school(s)) |  |
| Local Review – Design Workshop |  |
| Receive ITT Submissions |  |
| Announce Selected Panel Member |  |
| Submit Detailed Planning Application for School No. 1 |  |
| Detailed Planning Permission Awarded for School No. 1 |  |
| Submit FBC |  |
| DfE/PfS Approval of FBC |  |
| Award Design and Build for School No. 1 |  |
| Procurement of ICT Provider via [insert relevant procurement route & expand rows to cover main ICT procurement milestones] |  |
| Building Completion for School No. 1 |  |
| Commence Design Development on Scheme No. 2 |  |
| Award Design and Build for School No. 2 |  |
| Building Completion for School No. 2 |  |
| Commence Design Development on Scheme No. 3 |  |
| Award Design and Build for School No. 3 |  |
| Building Completion for School No. 3 |  |

  - Summary

The Scheme is a Single School Project Batched Scheme and includes a design and construction project for the [new build, refurbishment or a mixture of both] project for [insert name of school(s)]. In addition the following services are being procured for the Academy: - Facilities Management (FM) services [insert procurement route] - ICT services contract [insert procurement route] - any other services There are [insert relevant no] schemes involved in this procurement. A clear rationale has been followed to select the sample scheme. A realistic programme of work has been put in place based on the guidance issued by PfS. Building Practical Completion dates for each project within the Scheme are detailed below: - Project: Building Practical Completion Date: - Project: Building Practical Completion Date: - Project: Building Practical Completion Date:

The following documents are attached at Appendix 2 - A detailed programme of work (Gantt chart, including ICT development and procurement) - [Evaluation undertaken to select Sample Schemes]

- DESIGN AND CONSTRUCTION

Section 3 and Appendix 3 of this OBC describe the site options appraisal undertaken for the design and construction works.

  - Site Options Appraisal

- Drafting Note: This section should provide an overview of the development of the Design Brief (Part 1: The Education Brief and Part 2: The Technical Brief).  Guidance on the development of the Design Brief is available on the PfS Website at:

http://www.p4s.org.uk/academies_guidance.htm

- This section should describe a more considered site options appraisal for the scope of works for the school(s) and provide evidence of the process (e.g. site selection, land ownership issues, appraisal of the optimum build zone within the site context, warranted surveys, etc) and development to a sufficiently robust level of detail to validate affordability without pre-empting detailed work by the Framework Panel Member. This site options appraisal may indicate that changes are required to the previous proposals if, with further information, it is found not to offer the most effective solution.  Guidance on the options appraisal is available at:

- http://www.ipfbenchmarking.net/consultancy_dfes/R25%20DfES%20Finding%20the%20Right%20Solution.pdf

- The appraisal of options at this stage must balance the requirements of the educational strategy (e.g. co-location, disruption to curriculum delivery, ICT integration, better circulation) against the need for the proposals for the whole school to be truly deliverable (e.g. affordable, within planning restrictions, suitable ground condition).

- This will involve consideration of the school(s) specific visions and take account of site constraints such as planning guidance, ground condition, phasing/temporary accommodation, land requirements, access, other abnormals etc.

- The site options appraisal should demonstrate for each school:

- How the school might fit on the site, taking account of community use, access routes, phasing / temporary accommodation, areas of potential expansion;

- A deliverable indicative premises development plan for the whole site; and

- In refurbishment projects, the mix of minor and major refurbishment and new build.

- The site options appraisal for each school should identify an initial control option which should be fully costed.

  - Land

Drafting Note:

The Local Authority is required to warrant information on the Title of the property to the Contractor under the terms of Clause 4.1.1 and Schedule 15 of the Design & Build Contract, regardless of whether they hold the Freehold Title to the site.  The Contractor will design & price their scheme during the ITT phase in response to the information contained in the ITT documentation, which includes all available information in relation to the title for the site including easements, restrictions on development, rights of way, etc.  Any inaccuracies or omissions could give rise to a Compensation Event under the Design & Build Contract or cause variations to the price for the scheme post-ITT.  Local Authorities should refer to the Design & Build Contract for their full duties under the terms of the Contract.

The Authority is referred to Schedule 15 of the Framework D&B Contract. For the OBC, the Authority is required to:

- Confirm that it is able to warrant the information in Part 1 of Schedule 15;

- Provide the information required in Part 2 of Schedule 15 – which relates to Official Copies of title and plan;

- Provide the Replies to Enquiries in Part 3 of Schedule 15 as relevant;

- Provide copies of relevant searches undertaken;

The Authority is also required to confirm that it is aware of the obligation it will bear under clause 4.1 of the Framework D&B Contract

Where the LA does not own the land (i.e. the freehold to the land is owned by a third part or the Academy Trust), the LA must confirm:

- Which of the two proposed land transfer option arrangements will be used between the Freeholder, Local Authority and the Academy Trust (these options can be provided by the relevant PfS Project Director);

- That they have reviewed the appropriate documents that relate to the land transfer option arrangement selected

Local Authorities should contact their Project Director for any further guidance required. The LA is also required to ensure that all information required under Schedule 15 of the D&B Contract is provided.

A plan of the site to be transferred to the Academy Trust under the 125 year Long Lease has been agreed.

The LA confirms that they understand the requirements of Clause 4 and Schedule 15 of the Design & Build Contract regarding matters of land title and will provide all such information as required under the terms of the Contract.  The required Title Information is contained in Appendix 3B of this OBC.

There is no land disposal associated with this Scheme and the entirety/whole of the site[s] will transfer to the Academy Trusts OR There is land disposal associated with this Scheme.  Details of the land disposal are shown on the site plan and a description is provided below.

Drafting Note: Insert description of land disposal.  This includes the disposal of any predecessor school sites.

If there was a need for land disposal, Section 77 as amended, protects land used by maintained schools.  Local Authorities, school governing bodies, foundation bodies, and, in certain circumstances, Trustees now need to obtain the Secretary of State’s consent before they dispose, or change the use, of school playing fields.  If a Section 77 consent has been approved by the Secretary of State, the receipt is generally ring fenced for specific sports improvements for the school/Academy.  This section should provide confirmation that this consent has been given by the Secretary of State prior to OBC approval.   It should also provide details how the capital receipt is to be invested.

There is no land acquisition associated with this Scheme OR There is land acquisition associated with this Scheme and details are shown on the site plan and a description is provided below.

Drafting Note: Insert description of land acquisition including confirmation that the Land Transaction has been fully completed.

The LA can confirm ownership details of the site(s) are as follows [insert relevant details] and that they are clear and unencumbered OR The LA can confirm ownership of the sites and the title searches have identified a number of issues.  These issues and the actions taken to mitigate them are detailed in the table below.  Further information is found in Appendix 3B.

| Issue | Description | Action to Mitigate |
| --- | --- | --- |
| Covenant |  |  |
| Easement |  |  |
| Right of Way |  |  |

Drafting Note: For schemes that involve co-located facilities, this section of the OBC should set out the intended leasing & contractual strategy for the schemes.  The Design & Build Contract must be novated to the Academy Trust at the Completion Date and the Local Authority should consider whether this is appropriate for any co-located facilities that will not be operated or funded by the Academy.  In addition, a 125 Long Lease is to be granted to the Academy Trust at the Completion Date for the Design & Build scheme and the Local Authority may not intend for the entirety of the co-located facilities to be part of the 125 year to the Academy Trust.  The current strategy for dealing with these issues should be set out in this section of the OBC.

  - Surveys and Investigations

The development of initial options has taken into account pre-existing Asset Management Plan (AMP) data, record drawings and previous surveys and investigations.

These records have been supplemented by the additional surveys listed in the table below.  The surveys have collateral warranties that are capable of being provided to the Framework Panel Member and to the Academy Trust.

| Survey | Date Completed | Findings | Cost Implication (Yes/No) | Collateral Warranty Provided (Yes/No) | Location of Survey Report |
| --- | --- | --- | --- | --- | --- |
| Topographical survey |  |  |  | Warranty Essential |  |
| Underground utilities investigation, including drainage survey |  |  |  |  |  |
| Type 2 Asbestos Surveys |  |  |  | Warranty Essential |  |
| Fully dimensioned measured building surveys, including floor plans and elevations (this survey is only required for buildings that are to be retained & refurbished) |  |  |  | Warranty Essential (when survey is required) |  |
| Desk top ground investigation and intrusive investigation scoping |  |  |  |  |  |
| Intrusive ground investigation including factual and interpretive report |  |  |  | Warranty Essential |  |
| Previous land use desk top study |  |  |  |  |  |
| Site noise survey and assessment |  |  |  |  |  |
| Statutory Utilities searches |  |  |  |  |  |
| Phase 1 Ecology Habitat Survey |  |  |  |  |  |
| Visual Structural Inspection |  |  |  |  |  |

  - Design Brief

The Design Brief has been developed and it reflects the Sponsor/Academy Trust’s and Design User Group’s aspirations expressed during the development of the initial options, design presentations and evaluation. The Design Brief contained within the OBC contains a summary identifying the design developments to date. This will be included within the Invitation to Tender (ITT) documents at the procurement stage, which will also include the Education Brief.

Drafting Note:  The Design Brief, including the Education Brief and the Technical Brief, and accommodation schedule should be cross referenced to ensure consistency across all documents (i.e. any spaces described in the Design Brief should be clearly set out in the accommodation schedule or referenced as an aspiration).

The Scheme will utilise the PfS Authority’s Requirements, amended to suit the local circumstances.

Design Quality

There are several distinct measures of design quality must be used in the BSF and Academy development processes.  These will be linked to the Key Performance Indicator (KPI) and benchmarking data.  In addition, the Local Authority and Sponsors/Academy Trust acknowledge the benefits of the engagement of learners and other users of the facilities, in the design process:

- BREEAM for Schools

The requirement for a minimum ‘very good’ BREEAM (Building Research Establishment’s Environmental Assessment Method) score will be encapsulated within the procurement documentation upon which bidders designs will be benchmarked. It will be a requirement for bidders to demonstrate during their design development that the required score can be met within the funding allowance, whilst aspiring for the highest possible rating that can be achieved for the scheme.

Drafting Note:  If the Design Group wishes for BREEAM ‘Excellent’, or higher, to be included in the scheme as a Requirement, the control scheme within the OBC will need to be scoped to include specific costs for this required enhancement and this will need to be set out in Section 6 of this OBC.  Alternatively, the Design Group could include a Clear Aspiration within the Design Brief and ITT documentation for a BREAAM rating of ‘Excellent’ or better.

- Collaborative & Joined-Up Design

Drafting Note: This section should set out how pupils have been involved in the process up to OBC submission and how they are planned to be involved throughout the main design stages of the scheme.  Advice on how this can be achieved can be provided at an early stage by the PfS Project Director relevant to the scheme.

- Minimum Design Standard

Drafting Note: The Minimum Design Standard, to encourage excellence in the design of Building Schools for the Future (BSF) schools and Academies, was launched by the Minister for Schools in May 2009. Jointly developed by the Department for Education  (DfE), Partnerships for Schools (PfS) and the Commission for Architecture and the Built Environment (CABE), the MDS will mean that PfS will not approve the Final Business Case for schemes that cannot evidence that the designs meet the rigorous standard. The Contractor’s Framework process will incorporate a Local Review into the Local Competition and the procurement as part of the design development work by the bidders.

A Local Review Design Workshop is required to be held in weeks 8 to 10 of the ITT stage of the Local Competition.  An appropriate CABE facilitator will need to be engaged by the Local Authority to guide the workshop, as the members of the Design & Evaluation Panel assess both designs against the CABE 10 Points of Good Design criteria.  The feedback on the designs is to be supplied to each relevant Bidder.  The Local Review Design Workshop may need to be repeated during the Selected Panel Member stage in order to provide the evidence for the FBC that the agreed design meets the required standard

The Local Authority and the Academy Trust confirm that they are aware of the requirements for the designs to meet the Minimum Design Standard.  The Local Review Design Workshop has been programmed for [insert relevant date] and the facilitator will be [insert relevant name & details of experience/qualifications].

  - Construction Phasing

The construction phasing and decanting strategy has been developed to a high level of detail. It considers options for the phasing of the construction works.

The preferred option for construction phasing is detailed below:

Drafting Note: Insert description of construction phasing

In considering the options for transition, the effects on pupils and staff of construction work and decanting have been taken into full account, with the aim of balancing the need to minimise both the cost of the decanting and the extent of the disturbance and disruption.

  - Decant Strategy

Drafting Note: The Funding Allocation Model provides funding for any decanting required as part of the construction phasing, but no explicit funding for the final decant into new buildings.  The Local Authority and the Academy Trust are to agree the process, aresponsibilities and financial arrangements for the decant arrangements into new buildings and these details are to be included in this section of the OBC.  This should also cover the clearing of the existing buildings and transfer of any existing furniture & equipment, legacy ICT equipment or loose items to the new buildings.

  - Health & Safety

The Local Authority confirms that they recognise their statutory obligations under the Health and Safety at Work Act (1974) and the Construction (Design & Management) Regulations (2007). A CDM Co-ordinator has been appointed to the scheme, [insert relevant name], who has been engaged in the development of the design proposals thus far. This role will continue throughout the development of the project in accordance with the obligations of the Client under the relevant legislation.

  - [Carbon Reduction

The DfE expect carbon emissions from new school buildings to be reduced by 60% relative to those that are currently being constructed and that have been designed to 2002 Building Regulations. The target also includes emissions attributable to equipment used within the school.

The DfE has identified the [ ] Academy project as a project which should be able to meet the above target and is eligible to receive additional funding to support the delivery of the 60% target reduction.  Revisions to Part L Building Regulations during 2006 require that some of this reduction is already being achieved, and further carbon savings will be achieved to achieve required BREEAM ratings.

The PfS FAM for this project includes an allocation of £[ ]M to deliver the carbon reduction targets required by the DFE.

The LA confirms that a requirement of the ITT submissions will be for the Panel Members bidding for this project to demonstrate that their proposals will achieve the 60% target within the overall funding allocation as described in this OBC.

Drafting Notes: Further information on the carbon reduction funding can be found at the link below along with a copy of the Carbon Calculator template and guidance notes:

http://www.teachernet.gov.uk/management/resourcesfinanceandbuilding/schoolbuildings/sustainability/renewableenergy/carbontargets/

The Carbon Calculator has been completed based on the control option/preferred option described in Section 3.1 and costed in section 6 and is contained in the appendices.  The Carbon Calculator will be revised by the Selected Panel Member and resubmitted at Final Business Case stage. ]

  - Third Party Agencies

Drafting Notes: The LA must provide an unencumbered site for the Academy.

Where a predecessor school currently provides accommodation for third party users, the OBC must identify where these third parties will be accommodated in the future.  It may be necessary to provide suitable alternative accommodation for these parties or the Academy Trust may wish to continue and formalise the existing third party usage.

The funding allocation for the academy project will not meet the cost of providing accommodation for third parties

The LA should detail all existing and proposed third party use and map out the timescales and implications of meeting this requirement to ensure it is managed within the timescales for delivery of the academy project

Where the Trust and LA agree that the specific third party accommodation should be integral to the academy buildings, a schedule of accommodation should be agreed and adequate additional funds identified by the LA to meet the full costs of delivering this accommodation. The OBC should include a clear commitment to funds, but dual use of core Academy facilities is unlikely to attract a requirement for additional capital funding.

If such specific supplementary accommodation is integral to the academy project the OBC should demonstrate the affordability of the additional spaces required, and include a clear brief in relation to the space required and the source of funding.

The table below details all the current and proposed third party users on the site and identifies where they will be located once the building works have been completed.

|  | Current Users |  | Users once Building Works Completed |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Third Party | No. of Staff (FT/PT) | Accommodation (Location, no. of rooms, area of each room) | No. of Staff (FT/PT) | Entrance Requirement | Accommodation (Location, no. of rooms, area of each room) | Action Required (formal agreement, etc.) |
| Youth Offending Team |  |  |  |  |  |  |
| Police |  |  |  |  |  |  |
| Nursery |  |  |  |  |  |  |
| Football League/Team |  |  |  |  |  |  |
| Youth Service |  |  |  |  |  |  |
| Sports Clubs |  |  |  |  |  |  |

  - Summary

The LA can confirm that they own the land upon which the Academy will be built and that there are no encumbrances or restrictive covenants that would place the development and operation of the Academy at risk. A robust and thorough options appraisal been carried out to determine the project proposals. The site options appraisals meet the requirements of Building Bulletin 98 AND/OR Building Bulletin 102. Surveys and investigations have been undertaken and the results evaluated. Collateral warranties are in place for these surveys, with the objective that the Framework Panel Member can rely on their factual accuracy. An initial control option for the Scheme has been prepared which demonstrates that the Scheme is deliverable. This initial control option has been signed off by the Design Group and PSG as meeting the requirements of the Education brief and Design Brief and as acceptable to all parties. There is a commitment to implement the requirements of the Minimum Design Standard and a Local Review Design Workshop has been programmed for [insert relevant date]. There is a commitment to achieving a BREEAM ‘very good’ OR ‘excellent’ rating The Design Brief has been developed. The Scheme will utilise the PfS Authority’s Requirement document, amended to suit the local circumstances. A construction phasing and decanting strategy has been developed. [The FAM for this project includes an allocation of £[ ]M to deliver the carbon reduction targets required by the DfE. The LA confirms that a requirement of the ITT submissions will be for the Panel Members to demonstrate that their proposals will achieve the 60% target within the funding allocation.] All existing and proposed third party users have been identified and there is a strategy in place for providing accommodation for these users where necessary.

The following documents are attached at Appendix 3 - Plan of the site to be transferred to Academy Trust - Required Title Information - Site options appraisals - Collateral Warranties for surveys and investigations - Output from DQI Workshop - Design Brief - Construction Phasing/Decant Strategy - Initial Carbon Calculator

- ICT

Section 4 and Appendix 4 of this OBC provide an overview of the ICT Vision and the proposed delivery approach for the ICT provision. It encapsulates the preferred delivery method and validates the rationale for that choice, including how the service is intended to integrate with the wider LA provision.

The ICT capital budget for hardware (£1,450/pupil) is delivered to the Local Authority to procure ICT solution on behalf of the Academy Trust [this is applicable in BSF areas] OR The ICT capital budget for hardware (£1,450/pupil) is delivered to the Academy Trust, via the Local Authority, to procure ICT solution [this is applicable in non-BSF areas].

Becta has reviewed and signed off the following key ICT documentation, as evidenced in the Becta support letter contained in Appendix 6H:

    - ICT Vision

    - ICT Output Specification

    - Draft ICT Cost Model (revenue & capital)

    - ICT Risk Register

    - Strategy for ICT Procurement

Drafting Note: Where there will be a BSF ICT Managed Service in place and able to deliver a service to the Academy, the default position is that the Sponsor/Academy Trust will purchase the BSF ICT Managed Service, regardless of how the buildings are procured.  In this case the Academy is to be included in the BSF consultation and evaluation processes in the same manner as other local BSF schools.  In this instance the LA will provide advice on developing the key ICT documentation for the Academy (excluding the ICT Vision) and is to fund this support as part of their BSF delivery budget to reflect the fact that the Academy is to be treated in the same manner as other BSF schools for ICT.  The key ICT documentation to be produced for the OBC, where the Academy is participating in the BSF ICT Managed Service, includes:

- ICT Vision (this will be produced by the OPM Company/Academy Trust)

- ICT Output Specification (to be produced by the LA with input from the Academy Trust for the “Academy Enhancements” section)

- ICT draft costings (to be produced by the LA, in consultation with the Academy Trust)

- Strategy and programme for ICT procurement (the main ICT procurement & implementation activities also need to be included on the overall project programme in Appendix 2A)

- ICT Risk Register

Where there will not be a BSF ICT Managed Service in place and able to deliver a service to the Academy, the Sponsor/Academy Trust must buy an ICT solution from the BECTA Infrastructure Services Framework.  The Sponsor/Academy Trust will engage Educational and Technical ICT Advisers, funded through the agreed DfE feasibility & implementation budgets, to develop:

- ICT Vision

- ICT Output Specification

- ICT draft costings

- Strategy and programme for ICT procurement

- ICT Risk Register

  - Options Appraisal

Drafting Note: This section should set out:

- The options that have been considered to deliver ICT within the school(s) project (for example a comprehensive fixed price lock-down managed service, managed service with various levels of service or an ICT contract for hardware, software and licences with maintenance agreements);

- The preferred option and rationale for the choice of this option(this will usually be comprised of a qualitative & quantitative options appraisal);

- The scope of services to be included in the ICT provision (e.g. infrastructure, learning platform and operational service) whilst also noting how the Becta framework will be utilised;

- Scalability of the ICT provision, which should include whether it is intended that the service provided to the school(s) is included within a future BSF Wave, whether it includes other schools in the LA or is applicable to the wider Local Authority.; and

- The consultation that has taken place with stakeholders on the proposed delivery model.

Creating and reviewing all the ICT options will help stakeholders understand the potential range of solutions that are possible and be clear that the selected service is most suitable for the circumstances. The output for this section will be very important to enable the affordability statements in Section 6, which should state whether stakeholders understand and agree to the financial commitments of the proposed provision.

Reference should be made to legacy ICT and ICT which is purchased for use within Academy before it opens in its new buildings

  - Interoperability Proposals

Drafting Note: This section should set out the detailed proposals for ensuring that the interface between the Academy and the LA ICT services allows the smooth transfer of all user data (e-portfolio, or equivalent documents, and other personal data including assessment, attendance, SEN, School Action or behavior) between primary schools in the estate and the Academy to ensure students attending the Academy a seamless transfer between KS2 and KS3.  The proposals should also set out the proposals for ensuring that the interface and interoperability between the Academy and LA ICT services facilitates continuity and collaboration in the delivery and access to 14-19 curriculum, including diplomas and projects with other schools, for the purposes of supporting student mobility around the estate.

  - Interface with Design and Construction Contract

Drafting Note: The Framework User should be aware that the D&B Contract with the Framework Panel Member will require the Framework Panel Member to deliver the ICT Infrastructure (funded at £225 per pupil) but NOT the ICT Equipment/Hardware (funded at £1,450 per pupil). Due to the nature of the Procurement of the D&B Contract, it is not possible to add or attach an Interface Agreement to the D&B Contract to address the ICT interface. The Framework User is therefore advised to detail in the Authority Requirements (Volume 5 of the ITT) the following matters:

- What information they expect to provide to the Framework Contractor and the timing of such (this should include a draft ICT Interface/Responsibility Matrix and a Passive Infrastructure/Cabling Specification, where possible);

- What information they expect from the Framework User and the timing of such;

- What regularity of meetings and correspondence related to ICT interface matters that is expected on the project; and

- Access requirements needed from the D&B Contractor towards to end of the Construction programme to allow the ICT Services provider to access the near completed infrastructure to begin to install the ICT Equipment

In particular, the Framework User should confirm whether the ICT Functional Specification or the User Requirement will be made available to the Bidders during the ITT stage to enable the Bidders design the ICT infrastructure

Attention of the Framework User is also drawn to Clause 3.9 of the D&B Contract which provides the rights of Framework User in respect of the ICT Services Provider

The Framework User is also advised to familiarize themselves with the Completion Requirements in Schedule 8 of the D&B Contract in order to understand how that applies to ICT Infrastructure

This section should set out an explanation as to how (throughout the procurement process - the tender period and the construction period) the ICT solution will be aligned with the procurement of the design and build solution for the school(s).

This section should also identify and explain the active strategy and controls in place for the management of procurement risks.  A functioning ICT Strategic Integration Group is one method for demonstrating this.

This section should provide evidence on how the LA and Sponsor/Academy Trust will address the alignment of the two procurement processes through the development, procurement and delivery phases.  This should include:

- Who will champion the alignment on behalf of the Sponsor/Academy Trust;

- What specialist support will the Sponsor/Academy Trust need and how will he source this to ensure that he is able to develop his needs into the Output Spec

- What alignment behaviours/requirements will be required of the D&B Framework Panel Member

The alignment of the two procurement processes for the ICT and the Design and Construction is highlighted as one of the top 10 risks to the Scheme.

  - Summary

The Sponsor/Academy Trust has conducted a robust and thorough ICT options appraisal to determine the ICT approach. Stakeholders been consulted in developing the ICT proposals. The Sponsor/Academy Trust has confirmed that they will procure the ICT provision through [ ]. BECTA has reviewed the proposed delivery approach for the ICT provision and confirmed that it is acceptable. A detailed risk register for the ICT project been developed and a clear strategy to manage / mitigate ICT risks has also been put in place. The ICT Output Specification also been completed to a satisfactory level

The following documents are attached at Appendix4:: - ICT Vision - ICT Output Specification - ICT Risk Matrix (identifying the top 10 risks) - ICT Options Appraisal (if not included in the main body)

- FACILITIES MANAGEMEMT

Section 5 and Appendix 5 of this OBC detail the proposals for the provision of Life Cycle and Hard FM.

Drafting Note: The Academy Trust should set out their strategy for delivering life cycle and hard FM services.  This section should detail the existing arrangements in the predecessor school(s) and describe how value for money will be achieved at the stage that the Academy opens and at the stage that the new buildings are ready for occupation.

The Academy Trust must confirm that they will consider buying services from the LEP once it is established.  Where applicable, the Academy Trust should demonstrate their commitment to undertake a VfM assessment of the Hard FM & Lifecycle options as soon as the detailed costs are known during the LEP procurement and will undertake to confirm their commitment, or otherwise, at an appropriate time during the LEP procurement exercise so as not to cause a delay to the BSF programme.

The Academy Trust is responsible for meeting the costs of all hard and soft FM services and lifecycle costs for the buildings.  There are a number of viable options that can be explored for FM and Lifecycle services, such as:

- [insert a list of the options currently being considered]

The Sponsors/Academy Trust are committed to maintaining the new Academy buildings and to matching the standards set under BSF, exploring opportunities of how to increase productivity, sustainability and efficiency in the new buildings. This will then afford higher expectations in the new environment, with greater educational outcomes and job satisfaction for staff.

The Sponsors/Academy Trust has confirmed that they will meet the expected costs for hard & soft FM and lifecycle replacement services from their available budgets (e.g. the General Annual Grant (GAG) and Devolved Formula Capital (DFC).

  - Summary

The Academy Trust has set out their strategy for delivering life cycle and hard FM services and confirmed that once the LEP has been established that they will consider buying these services from the LEP. The Sponsors/Academy Trust has confirmed that they will meet the expected costs for hard FM and lifecycle services from their available budgets.

The following documents are attached at Appendix 5: - NOT USED

- AFFORDABILITY

Section 6 and Appendix 6 of this OBC describe the affordability position for the whole Scheme.

  - Design and Construction

Drafting Note: The LA is expected to work within the PfS Funding Envelope.

This section should set out in tabular format the allocated funding from the FAM, including any agreed additional abnormal funding.  The table should also set out in tabular format the estimated construction costs, including abnormal costs.  For new build areas the PfS funding rates should be used as the Framework Panel Members have confirmed that they will build for these rates.  For refurbishment areas rates an assessment should be made of the remodelling/refurbishment works required and the scope of work priced accordingly.

The costs for external works should be measured from the agreed proposals included in the preferred/control option for the scheme.  The external works proposals are to be scoped within the available budget.

The LA should identify any gap between the estimated cost and agreed funding.  An explanation as to how any funding gap will be met should be provided and detailed in Section 6.5.

The LA should detail any monies identified by the Authority that might be required to be used in order to share additional costs where the actual cost outturn is above the target cost and is subject to the cost sharing provisions of the D&B contract (Target Cost Option only).

| Category | FAM | LA Estimate | Variance |
| --- | --- | --- | --- |
| Construction Costs |  |  |  |
| External Works |  |  |  |
| Abnormals |  |  |  |
| Professional Fees (less any approved Project Support Funding) |  |  |  |
| FFE |  |  |  |
| ICT Infrastructure |  |  |  |
| Carbon Reduction (where applicable) |  |  |  |
| D&B Contract Total |  |  |  |
| Approved Project Support Funding |  |  |  |
| ICT Hardware |  |  |  |
| Total Project Value |  |  |  |

Notes:

Construction Start Date:

Location Factor:

The cost estimate makes allowance for the sum of [ ] for Project Support Funding for delivery costs.  The LA has submitted their application for Project Support Funding and it has been approved by PfS.

  - Abnormal Costs

During the development of the initial designs, the LA has undertaken surveys and investigations and considered the results.  The abnormals identified have been costed and the costings agreed with PfS.  The abnormal costs are summarised in the table below [Drafting Note: Table should be adjusted to suit abnormal costs/items agreed with PfS]:

| Abnormal | LA Estimate |
| --- | --- |
| Demolition |  |
| Insert Relevant Items |  |
| Total |  |

Notes:

Construction Start Date:

Location Factor:

  - ICT

Drafting Note: The Academy Trust will be expected to ensure that the cost of the ICT solutions offered by bidders are ‘on market’ and confirm this as part of the FBC.

This section should set out the cost estimates for the ICT solution across the whole project and should include:

- The indicative capital costs of the selected ICT option, including VAT;

- Monies required to maintain the operational and maintenance (revenue) costs;

- Any monies associated with installation, implementation & transition;

- Proposals for refreshment of ICT to ensure that the solution remains sustainable;and

- Where applicable supplementary costs associated to flexibility and scalability of selected ICT option are available.

The funding assessment underpinning the ICT cost assumptions of the current project must be set out.

These assumptions should illustrate how the indicative capital costs of the selected ICT option will be met and the means by which the maintenance and lifecycle costs for any ICT works will be afforded. The stakeholder responsible for procuring the ICT solution should provide confirmation that these monies are deliverable and sufficient to maintain the asset for the life cycle of the project.

  - Lifecycle/ FM costs

Drafting Note: It is important that the evaluation of costings is not just limited to the initial capital cost but also to the ongoing maintenance costs of the building.

This section should set out the costs identified to deliver the lifecycle and hard FM provision over a 25 year period.  Estimates for Soft FM and Utilities costs should also be provided to assist the Academy Trust with their overall budgetary planning exercise and to demonstrate that all major costs associated with the buildings have been taken into account.

The Academy Trust is responsible for the ongoing life cycle and hard FM from their available budget sources including the General Annual Grant (GAG), Devolved Formula Capital (DFC), etc.  The Academy Trust should identify how these costs will be met and how they compare to the current budgeted spend on school’s maintenance/lifecycle programme. Any risk monies associated with possible variations from planned maintenance expenditure should be identified.

For all projects there must be an in principle agreement from the Academy Trust to meeting the required life cycle and hard FM costs and to match or better the maintenance standards under BSF.

The Academy Trust is committed to maintaining the new Academy buildings in accordance with the estimates below. A letter of commitment to Hard FM and Lifecycle standards and costs is included within Appendix 6.

Lifecycle, Utilities, Hard and Soft FM costs over a 25 year straight line period are tabulated below:

| Element | Cost Estimate (£) per sq m | Cost Estimate (£) 25 years | Cost Estimate (£) per annum |
| --- | --- | --- | --- |
| Lifecycle Costs (New Build) |  |  |  |
| Hard FM |  |  |  |
| Soft FM |  |  |  |
| Utilities |  |  |  |
| Total |  |  |  |

These figures are based upon a GFA of [insert relevant figure]m2

  - Other sources of funding

Drafting Note: This section should detail any additional central government, local authority or other agency funding that is available for this phase of work, the extent to which the affordability of the projects or ICT relies on this funding, and any restrictions or risks associated with the securing of such funding.

In particular the Authority should set out its strategy for using funds from any land receipts from the disposal of any land as part of the development process in accordance with the PfS Funding Guidance document which can be found on the PfS Website http://www.p4s.org.uk/guidance.htm .

The Section 151 Letter in Appendix 6F will be required to specifically state and underwrite any additional funding sources for the scheme.  Any separate undertakings from third party funders should also be included in the appendices, in the form of a signed letter from the third party funder, in addition to being set out in the Section 151 letter.

  - Summary

The OBC provides a separate cost estimate reconciled against the FAM for both the design and build and ICT elements of the project. The estimate indicates that the proposals are affordable within the funding allocation OR The estimate indicates that there is a funding gap but also indicates how the LA intend to meet this gap. This section of the OBC confirms the Local Authority’s view that the construction scheme represents value for money. The LA has submitted their application for Project Support Funding and it has been approved by PfS. The Sponsor and the LA accept that they have to deliver the Academy building within the agreed funding envelope and they will ensure that the scope of the development work fits within this envelope with due reference to the Framework rates. The Sponsor and the LA will work with the Framework Panel Members to optimise the scope and will undertake any project re-scoping necessary to ensure that the project fits within the funding envelope The following additional sources of funding have been secured for the project: - Source: Value: - Source: Value: - Source: Value: Design and Construction The initial design options for the Scheme have been fully costed. The cost estimate includes an assessment of likely abnormal costs resulting from the initial site investigations that have been carried out and an assessment of the external works costs based on the agreed control option The capital costs fit within the Funding Allocation Model (FAM) agreed with PfS OR The funding allocated does not match the capital costs. The variance has been explained and confirmation provided on how the funding gap will be met by the LA. ICT The OBC sets out the cost per pupil in relation to a learning environment, managed service platform. Capital Costs - The initial design options for the Academy have been fully costed and the identified what is to be delivered through the £1450/pupil funding. We can confirm that the capital costs fit within the Funding Allocation Model (FAM) agreed with PfS. Ongoing Costs - ICT costs have been estimated for a 5 [or 10] year period. The estimated annual cost is [ ] per pupil per annum, £[ ] in total per annum and the Sponsor/Academy Trust has confirmed his commitment to meeting these costs through the General Annual Grant (GAG). Facilities Management Life Cycle and Hard FM costs have been estimated for a 25 year period. The Sponsor/Academy Trust has confirmed their commitment to meeting these costs through their existing budget sources such as the General Annual Grant (GAG) that will be received. The Soft FM and Utilities costs have been estimated over 25 years and these costs have been provided to the Academy for budgetary purposes

The following documents are attached at Appendix 6: - PfS Funding Allocation Model - LA Cost Estimate (for refurbishments and external works costs we expect costs to be built up from base costs) - Schedule of Abnormal Costs - Facilities Management Cost Estimate - ICT Cost Model (revenue & capital) - A letter from the Section 151 Officer confirming the affordability of the Scheme - A letter from the Sponsor/Academy Trust confirming their commitment to investment in life cycle and hard facilities management costs based on estimates - Letter from Becta confirming that the key ICT deliverables and costings have been reviewed and are acceptable - A letter from the Sponsor/Academy Trust confirming their commitment to investment in ICT - [A letter from any Third Party Funders Confirming Any Additional Funding Sources for the Scheme]

- 7	READINESS TO DELIVER

Section 7 and Appendix 7 of the OBC sets out the LA’s project management structure and identifies the roles and responsibilities of each part of the structure.  The key members of the team and the external advisers are named and information is provided on their skills, experience and time commitment to the project.  This section also sets out the approved budgets (including consultant advisory fees) and the delegated authorities given to a named senior officer within the key stakeholders.

Drafting Note: This section should be no more than 4 pages in length.

  - Project Management

The LA has established and maintained a fully resourced project management regime for the successful delivery of the Scheme.

Drafting Note: Insert information on any potential conflicts of interest.

| Role on Project | Position | Name | Time Commitment (days/month) |
| --- | --- | --- | --- |
| Owner |  |  |  |
| Project Director |  |  |  |
| Project Manager |  |  |  |
| Technical Advisors |  |  |  |
| CDM Co-ordinator |  |  |  |
| Employer/Authority’s Representative (Contract Phase) |  |  |  |
| LA Design Champion |  |  |  |
| Client Design Adviser |  |  |  |
| ICT Advisers |  |  |  |
| Legal Adviser |  |  |  |

The relevant skills and experience of the key members of the team are detailed below:

Drafting Note: Insert skills and experience of key members of team

The Sponsor/Academy Trust and LA, in conjunction with the Department for Education  (DfE), has followed the project structure and governance for National Framework Academy projects established by PfS, which includes the creation of a Project Steering Group, a Design Group and the LA Project Team.

Resources were engaged to undertake the site options appraisal and collate the OBC.   These appointments were made via:

- the PfS Programme and Project Management and Technical Advisor Frameworks OR

- through the Framework User’s own Framework if a suitable one exists  OR

- via an OJEU (or other acceptable public sector procurement process such as GCAT) competitive process OR

- the Framework User’s own internal resources if they are sufficiently qualified and experienced

In addition, PfS has provided support during the project development, and has monitored progress to ascertain whether the requirements of the new Academies Framework have been met.  The PfS Project Director is [  ].

The budget for the procurement and delivery phases of the budget has been approved and authority has been delegated as follows:

Drafting Note: Insert information regarding delegated authorities

The LA will use the agreed project Support Funding to pay for the resource and other options appraisal costs and the LA confirms that it will meet the costs of any overspend above the agreed [ ] sum.

The LA has confirmed their arrangements and budgets for administering and monitoring the Design & Build Contract during the Contract Period.

Drafting Note: Insert information on resources (internal & external) and budgets allocated for administering & monitoring the Design & Build contract until Completion and novation of the contract to the Academy Trust.

  - Consultation and Statutory Approvals

The following consultation has taken place in relation to the Scheme:

| Planning | The Project Team has liaised with the Local Planning Authority. The following key planning concerns have been identified: The following has been obtained: - Outline Planning Approval - Ideally PfS would seek Outline Planning Approval for OBC, but this would depend on the planning risk for the site. An Outline Planning Application will put the application into the public forum and draw out any objections therefore reducing the risk of Judicial Review. Some LAs no longer consider Outline Planning Applications. Drafting Note: If the development site is not currently used for educational purposes, LAs should refer to their PfS Project Director for advice on what the requirements for planning should be; OR - Planning Brief – If an Outline Planning Approval cannot be obtained, PfS would seek a Development or Planning Brief and confirmation that the Academy proposals are in accordance with the Planning Brief; OR - Letter of Comfort – If neither of the above are possible, then PfS would accept a letter of support confirming that you have consulted on the proposals and there are no material objections to the preferred/control option, which should be attached to the Letter of Comfort. |
| --- | --- |
| Sport England | The team has contacted Sport England with regards to the proposals and a letter of support has been received, with no material objections to the preferred/control option. Drafting Note: Any queries on the principles of the proposals from Sport England should be demonstrated to be resolved in the final Sport England letter included from Sport England in this OBC. |
| Section 77 | Drafting Note: The DfE must approve proposals to dispose, or change the use, of school playing field land. If the disposal, or change of use, of school playing field land is proposed then approval must be in place and evidenced in the OBC. It should be noted that the Section 77 approval process takes around 16 weeks to conclude. Section 77, as amended, protects school playing fields used by maintained schools in the last 10 years. LAs, school governing bodies, foundation bodies, and, in certain circumstances, trustees now need to obtain the Secretary of State’s consent before they dispose, or change the use, of school playing fields. Where an area of playing field land has not been used by a foundation, trust or voluntary school or any of its pupils for educational or recreational purposes for a period of more than 10 years, its disposal would fall to be considered under the same procedures that apply to non-playing field land set out in Schedule 22 of the School Standards and Framework Act 1998 as amended by Schedule 4 of the Education and Inspections Act 2006. Schedule 35A protects land, including playing fields, used by community or county schools at any time within 8 years preceding the date of disposal where that land is needed for an Academy. LAs are now required to obtain the Secretary of State’s consent before they dispose of such land. LAs do not need consent under Schedule 35A or Section 77 where the land in question is being made available in order to establish an Academy unless it breaches the minimum area requirements of the Education (School Premises) Regulations 1999. If statutory minimum standards are to be breached, the Secretary of State’s agreement to relax those standards is needed. |

  - Market Testing

The LA has contacted the Framework Panel Members and a Bidder day will be held on [ ] OR A bidder day was held on [  ].  The event was attended by [ ] of the Framework Panel Members.

The feedback received was [ ].

Drafting Note:  For non-sample schemes where a Selected Panel Member is already in place, this section should set out what the involvement of the Selected Panel Member has been in the development of this OBC and whether they have confirmed that they are comfortable with the programme for developing this non-sample scheme.

  - Risk

A risk workshop has been held on [ ] and a risk strategy developed.  This risk register is reviewed on a regular basis.

The Risk Register details:

- The risks identified

- Who is responsible for the mitigation

- Measures being taken to mitigate each risk

  - Summary

The Sponsor/Academy Trust and LA, in conjunction with the Department for Education (DFE), has followed the project structure and governance for Contractor’s Framework Academy projects established by PfS, which includes the creation of a Project Steering Group, a Design Group and the LA Project Team. The LA has put in place resources for the duration of the project, including post contract, to monitor and maintain ongoing relations with the Framework Panel Member and ensure that performance is continually reviewed. The LA has contacted the Framework Panel Members and a Bidder day will be held on [ ] OR A bidder day was held on [ ]. The event was attended by [ ] of the Framework Panel Members. A risk workshop has been held and a risk strategy developed.

The following documents are attached at Appendix 7: - Budget for procurement and delivery - Outline Planning Permission/Planning Brief/Letter of comfort from the Planning Authority - Letter from Sport England - [Section 77 Approval] - Consultation report - Risk Register (detailing top 10 risks)

- MOVING FORWARD

Section 8 and Appendix 8 includes the benchmarking data collected at this OBC stage and confirmation that the documents required for the procurement process have been developed.

  - Preparation for Procurement

In parallel with the work required to complete this OBC, the LA Project Team has also been developing the documents required for the procurement process.  The following documents are ready for issue to the Framework Panel Members:

- Preliminary Invitation to Tender (PITT), including the evaluation matrices; and

- Draft Invitation to Tender (ITT), including the evaluation matrices.

In addition, the evaluation team has been established and briefed.

  - Summary

A critical review of the options appraisal has been conducted and the benchmarking data needed by PfS has been provided. The LA Project Team has developed the PITT, draft ITT and associated evaluation matrices and are ready to engage with the Framework Panel Members. The evaluation team has been established and briefed.

The following documents are attached at Appendix 8: - OBC Required KPI data

# Appendix 1 – OVERVIEW AND COMMITMENT

- Education Brief, including the Curriculum Model and Accommodation Schedule that demonstrates an area within the BB98 gross internal floor area allocation

- Letter from the DfE confirming that the Education Brief and Accommodation Schedule have been approved

- A letter of support from the Sponsor/Academy Trust

- A letter of support from the LA

- Papers and minutes of LA Cabinet meetings confirming support for the project

- Memorandum of Understanding

- Confidentiality Agreement for the release of information relating to the PfS Contractors Framework.

- Confirmation of School Closure

- [Statement of Agreed Principles on Co-located Facilities]

# Appendix 2 – PROCUREMENT STRATEGY

- A detailed programme of work (Gantt chart, including ICT development and procurement)

- Evaluation undertaken to select Sample Schemes

# Appendix 3 – BUILDING DESIGN AND CONSTRUCTION

- Plan of the site to be transferred to Academy Trust

- Required Title Information

- Site options appraisals

- Collateral Warranties for surveys and investigations

- Output from DQI Workshop

- Design Brief

- Construction Phasing/Decant Strategy

- [Initial Carbon Calculator]

# APPENDIX 4 – ICT

- ICT Vision

- ICT Output Specification

- ICT Risk Matrix (identifying the top 10 risks)

# APPENDIX 5 - FACILITIES MANAGEMENT (NOT USED)

# APPENDIx 6 - AFFORDABILITY

- PfS Funding Allocation Model

- LA Cost Estimate (for refurbishments and external works we expect costs to be built up from base costs & reflect the preferred/control option)

- Schedule of Abnormal Costs

- Facilities Management Cost Estimate

- ICT Cost Model (revenue & capital)

- A letter from the Section 151 Officer confirming the affordability of the Scheme

- A letter from the Sponsor/Academy Trust confirming their commitment to investment in life cycle and hard facilities management costs  based on estimates

- Letter from Becta confirming that the key ICT documentation & costings have been reviewed and are acceptable

- A letter from the Sponsor/Academy Trust confirming their commitment to investment in ICT

- [A letter from any Third Party Funders confirming any additional funding sources for the scheme]

# APPENDIX 7 - READINESS TO DELIVER

- Budget for procurement and delivery

- Outline Planning Permission/Planning Brief/Letter of comfort from the Planning Authority

- Letter from Sport England

- Section 77 Approval

- Consultation report

- Risk Register

# APPENDIX 8 - MOVING FORWARD

- OBC Required KPI data

OBC REQUIRED KPI DATA

In order to measure the efficiencies and achievements against BSF National priorities the following data is required at OBC stage. Please record both the data values and the relevant document reference.

| Data description | Units required | OBC value | Document reference |
| --- | --- | --- | --- |
| Cost / m2: Total cost per square metre, calculated as the actual final total cost for new construction divided by the gross floor area. | Average £/m2 for Proposed school(s) scheme |  |  |
| Whole life costs | Total NPV whole life cost across all Proposed school(s) scheme, £ |  |  |
| Site works costs | Total site works cost across all Proposed school(s) scheme, £ |  |  |
| Abnormal costs | Total abnormal Costs for all Proposed school(s) scheme, £ |  |  |
| Number of funding streams predicted for this project in addition to BSF | Number |  |  |
| Predicted total amount of multi-agency funding | £ |  |  |
| Planned travel distance to School per pupil | Average travel distance for all pupils in Proposed school(s) scheme |  |  |
| Average number of hours that BSF school(s) will be used for non school activities | Average hours community use / scheme |  |  |

Please also list below any significant assumptions underlying the above data.

Assumptions

Sponsors/Academy Trusts have requested that their interests are protected in relation to the Design and Build Contract.  The OBC will not be approved until a signed letter of support has been received from the Sponsor/Academy Trust.

Sector 1 covers the North West, North East, Yorkshire & The Humber, the West Midlands and the East Midlands.  Sector 2 covers the East of England, the South West, the South East and London.  Refer to your PfS Project Director if unsure of the applicable sector

Note that the list of surveys in the sample table is not exhaustive, but represents the likely minimum amount of surveys that should be conducted.  Further surveys & investigations may be required to confirm the level of abnormal costs & mitigate against risk and should be determined by the LA on the basis of local site issues

Note that the 60% carbon reduction target and additional funding applies to schemes with at least 75% new build area

It should be noted that HMRC has indicated that VAT is payable on ICT capital expenditure, regardless of who conducts the procurement, so VAT should be clearly identified and accounted for within the ICT Cost Model

The LA and the Academy Trust should familiarise themselves with the guidance note on the ICT Strategic Integration Group (http://www.partnershipsforschools.org.uk/library/academies.jsp )and the principles contained within the note, prior to drafting this section